## Weekly_Report_#6_CSE 543_Group_1-5

## List of members

Group Leader: Krupaben Kothadia

Group Deputy Leader: Gautham Vijayaraj

Group Members: Krupaben Kothadia

- Gautham Vijayaraj

- Avani Mundra

- Justin Young

- Anuranjan Dubey

- Yeshwanth Reddy Chennur

- Sangeeth Santhosh

- Yeshwanth Reddy Chennur

## Submission Details

Name of member that prepared the report: Krupaben Kothadia Gautham Vijayaraj

Name of member that submitted this report: Gautham Vijayaraj

Report is approved by: Krupaben Kothadia Gautham Vijayaraj

## Meeting Notes

10/03/23 - 6:30-7:30 p.m.  (Mode: Online)

- Meeting Objective: Review the project's overall advancement, consider having a group member visit the writing center weekly, discussion on reading not-so-important papers, explore a strategy to maintain detailed progress reports, handle inquiries, share information with team members, and discuss and allocate tasks for the project plan.

- Members present:Krupaben KothadiaGautham VijayarajAvani MundraAnuranjan DubeyRahul NayakSangeeth SanthoshYeshwanth Reddy Chennur

- Members absent: Justin Young

- Reason for absence: N/A

- Discussion:

  - Conducted an assessment of the project's overall advancement, taking into account the attainment of key milestones and objectives up to this point.

  - Discussed the relevance and potential impact of incorporating additional reference materials into the project, addressing related queries and considerations.

  - Developed a systematic approach for formatting comprehensive in-depth progress reports, clearly defining the structure and content requirements to ensure consistency and completeness.

  - Efficiently allocated tasks and responsibilities within the project plan, ensuring that team members are aligned with their respective roles and duties.

  - Successfully resolved inquiries related to individual reports, weekly progress updates, and references, with a focus on maintaining clarity and accuracy in all project documentation.

- To Do List:

  - Each team member will create their individual in-depth report based on a reference paper they've gathered.

  - Every team member will also craft an individual progress report. Members will assess their peers' progress reports.

  - Group leaders will approve individual progress reports and manage Google Drive organization.

  - Rotating team members will prepare Gantt charts and weekly reports.

  - During our meeting, we agreed that members who finished their in-depth reports should start reviewing not-so-important papers.

  - We also established estimated completion timelines for each member regarding their assigned reference papers.

  - Sangeeth Santhosh and Anuranjan Dubey visited the writing center to evaluate our group reports this week.

- Next Meeting Scheduled on: 10/10/23 - 6:30 p.m

## Classification of Important and Generic Reference Papers

Link to the Reference Documents Classification List: References_List

## Approval from the Writing Center

Writing Center visit confirmation emails’ screenshots from Sangeeth Santhosh and Anuranjan Dubey:

Sangeeth_Santhosh_Writing_Center_Confirmation.png

Anuranjan_Dubey_Writing_Center_Confirmation.png

## Project Tasks in Progress

| Tasks in Progress | Timeline (No.of Weeks) | No.of Important Papers to Study | Name of Assignee |
| --- | --- | --- | --- |
| Secure Data Collection Techniques | 1 | Completed 6 research papers | Gautham Vijayaraj |
| Data Preprocessing and Feature Engineering | 1 | Completed all 5 research papers | Krupaben Kothadia |
| Data Mining Techniques to Handle Multimodal Data | 1 | Completed 4 research papers | Avani Mundra |
| Model Security Assurance | 1 | Completed all 5 research papers | Justin Young |
| Model Evaluation |  | Completed 5 research papers | Sangeeth Santhosh |
| Leveraging Machine Learning Models | 1 | Completed all 5 research papers | Anuranjan Dubey |
| Data Exploration | 1 | Completed 4 research papers | Rahul Nayak |
| Machine Learning Model Security Assurance | 1 | Completed all 5 research papers | Yeshwanth Reddy Chennur |

## Member Contribution (Individual Reports) :

| Member Name | Weekly Member Progress Link | Individual In-Depth Reports Link | Self Acknowledgement | Evaluator Acknowledgement |
| --- | --- | --- | --- | --- |
| Krupaben Kothadia | Individual progress report | Individual In-Depth Report | Krupaben Kothadia | Gautham Vijayaraj |
| Gautham Vijayaraj | Individual progress report | Individual In-Depth Report | Gautham Vijayaraj | Krupaben Kothadia |
| Avani Mundra | Individual progress report | Individual In-Depth Report | Avani Mundra | Rahul Nayak Krupaben Kothadia |
| Justin Young | Individual progress report |  | Justin Young | Yeshwanth Reddy Chennur Krupaben Kothadia |
| Anuranjan Dubey | Individual progress report |  | Anuranjan Dubey | Sangeeth Santhosh Krupaben Kothadia |
| Rahul Nayak | Individual progress report |  | Rahul Nayak | Anuranjan Dubey Gautham Vijayaraj |
| Sangeeth Santhosh | Individual progress report |  | Sangeeth Santhosh | Justin Young Gautham Vijayaraj |
| Yeshwanth Reddy Chennur | Individual progress report | Individual In-Depth Report | Yeshwanth Reddy Chennur | Avani Mundra Gautham Vijayaraj |

## Tasks Summary

| Task Number | Task Goal | Description of Task | Assignee | Task Status | Evaluator |
| --- | --- | --- | --- | --- | --- |
| #7.1 | Preparing Weekly report, Work_Distribution_Draft, Individual in-depth and progress report, Evaluation and approval of reports, GANTT Chart and Weekly report evaluation and approval, team meetings, organize Google Drive | Preparing Weekly Report and Work_Distribution_Draft, Preparing individual in-depth report, Preparing individual progress report, Evaluating and approving Weekly report and GANTT Chart, Evaluating and approving team members’ individual progress and in-depth reports, Assigning the task distribution, Organizing group meetings, Organizing google drive. | Krupaben Kothadia | Completed | Gautham Vijayaraj |
| #7.2 | Preparing Weekly report, Individual progress report, Evaluation and approval of reports, Weekly report and GANTT Chart evaluation and approval, team meetings, Taking meeting notes | Preparing Weekly Report, individual progress report, Evaluating and approving GANTT Chart and Weekly report, Evaluating and approving team members’ individual progress and in-depth reports, Taking meeting notes | Gautham Vijayaraj | Completed | Krupaben Kothadia |
| #7.3 | In-depth report, individual progress report, evaluation of reports | Preparing individual progress report, Preparing individual in-depth report, evaluation of Yeshwanth’s reports | Avani Mundra | Completed | Krupaben Kothadia |
| #7.4 | Preparing individual progress report, evaluation of report, studying not-so-important papers | Preparing individual progress report, Evaluating Sangeeth Santosh’s individual progress report, studying not-so-important papers | Justin Young | Completed | Krupaben Kothadia |
| #7.5 | Visiting Writing Center, studying not-so-important papers, individual progress report, evaluation of reports | Visiting Writing Center, studying not-so-important papers, Preparing individual progress report, Evaluating Rahul’s individual progress report. | Anuranjan Dubey | Completed | Krupaben Kothadia |
| #7.6 | Individual progress report, evaluation of reports | Preparing individual progress report, Evaluating Avani’s individual progress and in-depth reports. | Rahul Nayak | Completed | Gautham Vijayaraj |
| #7.7 | Visiting Writing Center, individual progress report, evaluation of reports | Visiting Writing Center, Preparing individual progress report, Evaluating Anuranjan’s individual progress report. | Sangeeth Santhosh | Completed | Gautham Vijayaraj |
| #7.8 | Preparing GANTT chart, Preparing In-depth report, individual progress report, evaluation of reports | preparing GANTT chart, Preparing individual progress reports, Preparing an individual in-depth report, Evaluating Justin’s individual progress report. | Yeshwanth Reddy Chennur | Completed | Gautham Vijayaraj |

## Gantt chart

Link to the gantt chart: Gantt Chart

Gantt chart updated by: Yeshwanth Reddy Chennur

Gantt chart approved by: Krupaben Kothadia Gautham Vijayaraj

## Comments

- All group members have been cooperative, showed enthusiasm to work on a project, and have put in an effort to complete their assigned tasks successfully this week.